POSTS AND TELECOMMUNICATIONS INSTITUTE OF TECHNOLOGY

FACULTY OF INFORMATION TECHNOLOGY 1

SOFTWARE QUALITY ASSURANCE PLAN

AGODA TRAVEL WEBSITE

| Instructed by: | Dr. Do Thi Bich Ngoc |
| --- | --- |
| Class - Group: | E22CNPM01 - Group 01 |
| Compiled by: | Ho Anh Dung Vu Duc Manh Chu Anh Minh |

Hanoi, 2026

| Student code | Full name | General tasks done. | Review tasks done; | Test tasks done; | % contribution; | grade (0-10), | Explain the reason for the % contribution, grade |
| --- | --- | --- | --- | --- | --- | --- | --- |
| B22DCVT090 | Hồ Anh Dũng | McCall, SQA Plan, Presentation Checklist & Review | McCall, SQA Plan, Presentation Checklist & Review | System Test, Unit Test, Tool Test | 50% | 7.5 | Lead the SQA Plan development and managed the highest volume of testing documentation. |
| B22DCVT334 | Chử Anh Minh | McCall, PresentationChecklist & Review | McCall, PresentationChecklist & Review | System Test, Unit Test, Tool Test | 33% | 6 | Actively participated in all phases and provided significant support during the testing stages. |
| B22DCVT333 | Vũ Đức Mạnh | McCall, PresentationChecklist & Review | McCall, PresentationChecklist & Review | Unit Test | 17% | 5 | Contributed to general and review tasks but had limited involvement in technical testing. |

- Improve specification using MCCall - if some factors are not used, please explain why.

- Product Operation:

- Correctness: Functions such as registration, login, booking, payment, and statistics are described in detail.

- Reliability: The system includes exception handling mechanisms for common error cases such as invalid credentials, missing data, and database access errors.

- Efficiency: Django backend combined with MySQL ORM optimizes database queries, while ReactJS frontend improves performance through component-based rendering.

- Integrity: Implement authorization, JWT, protection against SQL Injection, XSS (Cross-Site Scripting), CSRF (Cross-Site Request Forgery), and HTTPS encryption.

- Usability: The user interface is designed using ReactJS, Tailwind CSS, and Ant Design, providing a responsive, intuitive, and user-friendly experience for multiple user roles.

- Product Transition:

- Portability:

  - The system is developed as a web-based application, allowing it to run on different operating systems (Windows, macOS, Linux) through standard web browsers.

  - The separation between frontend (ReactJS) and backend (Django) enables deployment on various environments such as local servers, VPS, or cloud platforms without major changes.

  - Therefore, portability is well supported in the system.

- Reusability:

  - The system is designed using a modular architecture, where frontend components (React components) and backend modules (RESTful APIs) can be reused in other web-based projects.

  - Core functionalities such as user authentication, booking management, and payment processing can be easily adapted for similar systems.

  - Hence, reusability is considered and effectively applied.

- Interoperability:

  - The system supports interaction with external services such as Google Maps API, Stripe payment gateway, and SMTP email services.

  - Communication between frontend and backend is implemented via standard RESTful APIs using JSON format.

  - This ensures the system can smoothly interact with other systems and third-party services, satisfying interoperability requirements.

- Product Revision

  - Maintainability

    - Frontend and backend are developed separately

    - REST API is utilised for integration

  - Flexibility

    - Mobile app, AI recommendation, and additional payment gates are potentially to be integrated

  - Testability

    - Functions are divided into modules with separate APIs

    - No ISO/IEC standardised test cases developed

    - No model checking utilised

- Factors Not Applied and Justification:

- Human Engineering:

This factor is not applied because the project does not conduct real user experiments such as usability testing, eye-tracking, or cognitive analysis. The user interface is designed based on modern UI frameworks instead of empirical human–computer interaction studies.

- Verifiability

This factor is not applied because the project does not conduct real user experiments such as usability testing, eye-tracking, or cognitive analysis. The user interface is designed based on modern UI frameworks instead of empirical human–computer interaction studies.

- SQA Plan

- Purpose and Scope

- The purpose of this Software Quality Assurance Plan (SQAP) is to define the quality assurance activities, responsibilities, standards, and procedures applied to the Agoda Travel Website project. This plan ensures that the developed system satisfies specified functional and non-functional requirements.

- This SQAP applies to all phases of the software development lifecycle, including requirements analysis, system design, implementation, testing, and deployment.

- Definitions and acronyms

| Term | Definition |
| --- | --- |
| SQA | Software Quality Assurance |
| SQAP | Software Quality Assurance Plan |
| SRS | Software Requirements Specification |
| API | Application Programming Interface |
| UI | User Interface |
| JWT | JSON Web Token |

- Reference documents

| Reference | Origin | Comments |
| --- | --- | --- |
| IEEE 730-2014 | IEEE | SQA standard |

- SQA plan overview

4.1 Organization and Independence

- The SQA activities are performed by the QA role within the project team.

- The QA role operates independently from the development role to ensure objectivity in evaluating software quality.

4.2 Software Product Risk

- Security Risk: Potential leakage of sensitive user data (personal information, booking history) or payment information during integration with the Stripe API.

- Performance Risk: System latency or downtime during peak booking periods or failure to fetch real-time data from external APIs (Google Maps, Weather APIs).

- Functional Risk: Inaccuracy in the AI-driven recommendation engine (VisoBERT), leading to irrelevant travel suggestions for users.

4.3 Tools

- Postman: API testing

- Git/GitHub: Version control

- Selenium: UI automation testing

- MySQL Workbench: Database management

4.4 Standards, Practices, and Conventions

- IEEE 730-2014: Used as the main standard for software quality assurance planning.

- IEEE 29148: Applied for structuring the Software Requirements Specification (SRS).

- RESTful API standards: Used for communication between frontend and backend.

- Django MTV architecture: Applied for backend system design.

- Secure coding practices: Including JWT-based authentication and protection against SQL Injection, XSS, and CSRF.

- Coding conventions: Python PEP8 for backend and standard ReactJS coding practices for frontend.

4.5 Effort, Resources, and Schedule

- Effort:

- System Analysis & Design: Detailed modeling for 9 different actors (Admin, Customer, Hotel Owner, etc.), including Use Case diagrams, sequence diagrams, and a centralized database design.

- Feature Implementation: Development of core modules such as hotel booking, flight booking, event/activity booking, and airport shuttle services.

- AI Integration: Significant effort was placed on integrating AI for sentiment analysis of reviews and a weighted ranking recommendation system to personalize user experiences.

- Quality Assurance: Testing the system's stability, security (against XSS, CSRF, and SQL Injection), and responsive performance across different devices.

- Resources:

- Front-End Technologies: ReactJS, Ant Design, Tailwind CSS, and Redux Toolkit.

- Back-End Technologies: Python-based Django and Django REST Framework.

- Database: MySQL managed through Django’s ORM (Object Relational Mapping).

- Development Tools: Visual Studio Code, Git/GitHub for version control, and Postman for API testing.

- Schedule

- Phase 1: Scope definition, and technology selection.

- Phase 2: System modeling, entity-relationship diagrams, and detailed functional specifications.

- Phase 3: Building the architecture and conducting multi-role interface testing.

- Phase 4: Final evaluation and identifying future development paths.

- Activities, outcomes and tasks

5.1. Product assurance

5.1.1. Evaluate plans for conformance

- The project plan and testing plan were reviewed throughout the development process to ensure that they followed the requirements of the graduation thesis and faculty guidelines.

- The team compared the implemented features with the Software Requirements Specification (SRS), use case diagrams, and system design documents. In addition, testing activities were planned to ensure that important modules such as authentication, booking services, payment processing, and user management were properly verified before deployment.

- Any missing requirements or inconsistencies found during the review process were discussed among team members and adjusted when necessary.

5.1.2. Evaluate product for conformance

- The team tested the system functions based on the requirement specification and use case diagrams developed during the analysis and design phases.

- Core functions such as user registration, login, hotel booking, flight booking, airport shuttle booking, payment processing, and user management were tested to ensure that they worked according to the initial requirements.

- Both frontend and backend components were checked to verify correct communication between ReactJS and Django REST Framework APIs. The team also tested form validation, data processing, and database operations to reduce unexpected errors during system operation.

- In addition, different user roles including Admin, Customer, Hotel Owner, Driver, and Staff were tested separately to ensure that the authorization system functioned correctly.

5.1.3. Evaluate product for acceptability

- Internal acceptance testing was conducted after completing the main system features.

- The purpose of this activity was to ensure that the website satisfied the project objectives and was stable enough for the final thesis defense. Team members performed real usage scenarios such as booking rooms, making payments, viewing booking history, and managing hotel information to simulate actual user behavior.

- The interface design, response speed, and usability of the system were also reviewed to improve the user experience. Any issues identified during testing were recorded and fixed before the final evaluation stage.

5.1.4. Evaluate product life cycle support for conformance

- Assess the technical documentation to ensure the system can be maintained or expanded in the future.

5.1.5. Measure products

- Several criteria were used to evaluate system quality, including:

- API response time.

- Number of defects found in each module.

- Percentage of functions working correctly.

- User interface compatibility across different devices.

5.2. Process assurance

5.2.1. Evaluate life cycle processes for conformance

- Ensure the development follows the Agile/Scrum methodology and the Django MTV (Model-Template-View) architecture as planned.

5.2.2. Evaluate environments for conformance

- Verify that the development (Localhost), staging (Docker/Postman), and deployment (Vercel/Heroku) environments are correctly configured.

5.2.3. Evaluate subcontractor processes for conformance

- Monitor and evaluate the reliability of third-party services used in the project (Stripe, Cloudinary, Mapbox).

5.2.4. Measure processes

- Track sprint velocity and the number of tasks completed on GitHub/Trello to evaluate the team's productivity.

5.2.5. Assess staff skill and knowledge

- Evaluate the team's proficiency in core technologies (Python, JavaScript) and specific libraries used for the AI recommendation system.

- Additional considerations

6.1. Contract review

- This project was developed as a graduation thesis project; therefore, no commercial contracts or external client agreements were involved.

- However, the project requirements and development objectives were reviewed regularly based on faculty guidance and academic requirements.

6.2. Quality measurement

- Defect Density: Number of defects per module.

- Test Coverage: Percentage of implemented features tested.

- API Response Time: Average response time of core APIs.

- Pass/Fail Ratio: Ratio of passed test cases to total test cases.

6.3. Waivers and deviations

- During development, some features or implementation details were adjusted compared to the original design because of technical limitations, time constraints, or compatibility issues.

- Whenever changes occurred, the team documented the reasons and discussed suitable solutions to ensure that the overall system objectives were still satisfied.

6.4. Task repetition

- Define tasks that need re-execution, such as regression testing after fixing critical bugs or updating the AI model.

6.5. Risks to performing SQA

- Several difficulties affected software quality assurance activities during the project.

- The limited development time before the graduation deadline reduced the amount of large-scale testing that could be performed. In addition, the team had limited testing devices and lacked a real production environment for stress testing.

- Some third-party services such as payment APIs or map services occasionally experienced unstable connections, which also affected testing activities.

6.6. Communications strategy

- SQA results are communicated through weekly project meetings and shared documents on GitHub

6.7. Non-conformance process

- When defects or unexpected behaviors were identified, the team recorded the issues and analyzed their causes.

- The responsible member then fixed the problem and performed testing again to verify that the issue had been resolved successfully.

- Critical bugs related to authentication, payment, or database operations were prioritized because they directly affected system stability and user experience.

- SQA records

7.1. Analyze, identify, collect, file, maintain and dispose

- Documents related to testing and software quality assurance were systematically stored throughout the project.

- These documents included test cases, bug reports, meeting notes, source code reviews, API testing results, and system design files.

- GitHub and Google Drive were mainly used for storing and maintaining project documents to support collaboration and future reference.

7.2. Availability of records

- All important SQA records were made available to team members during development and evaluation.

- The documents and testing results could be accessed through the shared GitHub repository and project storage folders.

- These records were maintained to support project monitoring, final thesis evaluation, and future maintenance activities.

- Links and References

8.1. Original Project Report, Source Code, and Test Scripts

| Original Specification Document | https://drive.google.com/file/d/1-6bI6DSgEIrtZqneDluZ-iPhRGe4EIe6/view |
| --- | --- |
| Original Source Code Repositories | Backend: https://github.com/nam-Space/agoda-be User’s Frontend: https://github.com/nam-Space/agoda-fe Administrator’s Frontend: https://github.com/nam-Space/agoda-admin |
| Tool Test scripts | https://github.com/hoanhdungdz/SQA-tool-test |
| Unit Test scripts | https://github.com/hoanhdungdz/SQA-unit-test |

8.2. List of All References

- IEEE Std 730-2014: The primary standard governing the structure and content of the SQAP

- Mastering Software Quality Assurance_ Best Practices- Tools and Techniques for Software Developers (1).pdf

- BG HP TTTN 2 CNPM 2020 final.pdf